Name: Dara Sen

Class: AD400 (Project Management in Software Development)

Assignment: Work Breakdown Structure, Gantt Chart, and Kanban Board

Kanban Board

# Kanban Board - Single-Store E-commerce Web App

Integrated from the WBS and Gantt schedule. Each card includes task status, phase, deliverable, dates, duration, and assignee.

| Done | In Progress | To Do | Review / Deploy |
| --- | --- | --- | --- |
| Identify core features (products, cart, checkout) Phase: Planning ¦ Deliverable: Requirements Definition Dates: May 1 - May 1 ¦ Duration: 1 day Assignee: Developer | Build navigation bar Phase: Frontend Development ¦ Deliverable: UI Structure Dates: May 10 - May 10 ¦ Duration: 1 day Assignee: Developer | Create Products table Phase: Backend (Supabase) ¦ Deliverable: Database Design Dates: May 16 - May 16 ¦ Duration: 1 day Assignee: Developer | Test user flow Phase: Testing & Deployment ¦ Deliverable: Testing Dates: May 26 - May 26 ¦ Duration: 1 day Assignee: Developer |
| Define user roles (customer, admin) Phase: Planning ¦ Deliverable: Requirements Definition Dates: May 2 - May 2 ¦ Duration: 1 day Assignee: Developer | Setup routing (Home, Product, Cart) Phase: Frontend Development ¦ Deliverable: UI Structure Dates: May 11 - May 11 ¦ Duration: 1 day Assignee: Developer | Create Orders table Phase: Backend (Supabase) ¦ Deliverable: Database Design Dates: May 17 - May 17 ¦ Duration: 1 day Assignee: Developer | Fix bugs Phase: Testing & Deployment ¦ Deliverable: Testing Dates: May 27 - May 27 ¦ Duration: 1 day Assignee: Developer |
| Choose frontend (React + Vite) Phase: Planning ¦ Deliverable: Technology Selection Dates: May 3 - May 3 ¦ Duration: 1 day Assignee: Developer | Display product list Phase: Frontend Development ¦ Deliverable: Product Features Dates: May 12 - May 12 ¦ Duration: 1 day Assignee: Developer | Implement user signup Phase: Backend (Supabase) ¦ Deliverable: Authentication Dates: May 18 - May 18 ¦ Duration: 1 day Assignee: Developer | Deploy frontend (Vercel) Phase: Testing & Deployment ¦ Deliverable: Deployment Dates: May 28 - May 28 ¦ Duration: 1 day Assignee: Developer |
| Choose backend (Supabase) Phase: Planning ¦ Deliverable: Technology Selection Dates: May 4 - May 4 ¦ Duration: 1 day Assignee: Developer | Show product details Phase: Frontend Development ¦ Deliverable: Product Features Dates: May 13 - May 13 ¦ Duration: 1 day Assignee: Developer | Implement user login Phase: Backend (Supabase) ¦ Deliverable: Authentication Dates: May 19 - May 19 ¦ Duration: 1 day Assignee: Developer | Verify live application Phase: Testing & Deployment ¦ Deliverable: Deployment Dates: May 29 - May 29 ¦ Duration: 1 day Assignee: Developer |
| Choose payment (Stripe) Phase: Planning ¦ Deliverable: Technology Selection Dates: May 5 - May 5 ¦ Duration: 1 day Assignee: Developer | Implement Zustand store Phase: Frontend Development ¦ Deliverable: Cart System Dates: May 14 - May 14 ¦ Duration: 1 day Assignee: Developer | Fetch products from database Phase: Backend (Supabase) ¦ Deliverable: Data Integration Dates: May 20 - May 20 ¦ Duration: 1 day Assignee: Developer |  |
| Create Vite React project Phase: Setup ¦ Deliverable: Project Initialization Dates: May 6 - May 6 ¦ Duration: 1 day Assignee: Developer | Add/remove items from cart Phase: Frontend Development ¦ Deliverable: Cart System Dates: May 15 - May 15 ¦ Duration: 1 day Assignee: Developer | Store order data Phase: Backend (Supabase) ¦ Deliverable: Data Integration Dates: May 21 - May 21 ¦ Duration: 1 day Assignee: Developer |  |
| Install dependencies (Zustand, Supabase, Stripe) Phase: Setup ¦ Deliverable: Project Initialization Dates: May 7 - May 7 ¦ Duration: 1 day Assignee: Developer |  | Create Stripe account Phase: Payment Integration ¦ Deliverable: Stripe Setup Dates: May 22 - May 22 ¦ Duration: 1 day Assignee: Developer |  |
| Create Supabase project Phase: Setup ¦ Deliverable: Backend Setup Dates: May 8 - May 8 ¦ Duration: 1 day Assignee: Developer |  | Configure API keys Phase: Payment Integration ¦ Deliverable: Stripe Setup Dates: May 23 - May 23 ¦ Duration: 1 day Assignee: Developer |  |
| Configure environment variables Phase: Setup ¦ Deliverable: Backend Setup Dates: May 9 - May 9 ¦ Duration: 1 day Assignee: Developer |  | Create checkout session Phase: Payment Integration ¦ Deliverable: Checkout Process Dates: May 24 - May 24 ¦ Duration: 1 day Assignee: Developer |  |
|  |  | Handle payment success response Phase: Payment Integration ¦ Deliverable: Checkout Process Dates: May 25 - May 25 ¦ Duration: 1 day Assignee: Developer |  |