Name: Dara Sen

Class: AD400 (Project Management in Software Development)

Assignment: Work Breakdown Structure, Gantt Chart, and Kanban Board

Work Breakdown Structure (WBS)

- Planning

  - Requirements Definition

    - Identify core features (products, cart, checkout)

    - Define user roles (customer, admin)

  - Technology Selection

    - Choose frontend (React + Vite)

    - Choose backend (Supabase)

    - Choose payment (Stripe)

- Setup

  - Project Initialization

    - Create Vite React project

    - Install dependencies (Zustand, Supabase, Stripe)

  - Backend Setup

    - Create Supabase project

    - Configure environment variables

- Frontend Development

  - UI Structure

    - Build navigation bar

    - Setup routing (Home, Product, Cart)

  - Product Features

    - Display product list

    - Show product details

  - Cart System

    - Implement Zustand store

    - Add/remove items from cart

- Backend (Supabase)

  - Database Design

    - Create Products table

    - Create Orders table

  - Authentication

    - Implement user signup

    - Implement user login

  - Data Integration

    - Fetch products from database

    - Store order data

- Payment Integration

  - Stripe Setup

    - Create Stripe account

    - Configure API keys

  - Checkout Process

    - Create checkout session

    - Handle payment success response

- Testing & Deployment

  - Testing

    - Test user flow

    - Fix bugs

  - Deployment

    - Deploy frontend (Vercel)

    - Verify live application