Name: Dara Sen

Class: AD400 (Project Management in Software Development)

Assignment: Creating and Analyzing a RACI Chart

- Part1: RACI Chart Creation

  - Step 1: Identify Tasks and Workload: HabitTrack (hypothetical project)

    - Project Objective: To develop a mobile application that allows users to insert their inputs on daily habits and to receive AI-driven personalized suggestions for better wellness.

    - Major Tasks:

      - Discovery & Design:

        - User Research & Personas

        - Wireframes

        - High-Fidelity UI

      - Backend:

        - Database Schema Design (PostgreSQL)

        - API Endpoint Development (Node.js / Express.js)

      - Frontend:

        - React Native Components

        - Progress Visualization Charts

      - Analytics & AI:

        - Personalized Recommendation Engine Logic

      - Quality Check:

        - Unit Testing

        - Integration Testing

        - User Acceptance Testing

        - A/B Testing

        - Penetration Testing

      - Deployment:

        - Deployment on App Store

        - Deployment on Play Store

  - Step 2: Identify Roles

    - Project Manager: Ensuring high-level planning, timelines, and communication with all stakeholders.

    - UX/UI Designer: Focusing on user-centric design, wireframes, high-fidelity interface.

    - Lead Developer: Oversee all codebase, architecture, and integration between frontend and backend.

    - Data Scientist: Handling data modeling and habit recommendation techniques.

    - QA Lead: Ensuring the application is bug-free and meets all main requirements.

  - Step 3: Build Your Chart

| No. | Tasks / Subtasks | Project Manager | UX/UI Designer | Lead Developer | Data Scientist | QA Lead |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | User Research / UI Mockup | A | R | C | C | I |
| 2 | Database Schema / API | A | I | R | C | I |
| 3 | Frontend Components | A | C | R | C | I |
| 4 | Recommendation Engine | A | I | R | R | I |
| 5 | Testing | A | C | C | I | R |
| 6 | Deployment | A | I | R | I | I |

(Note: R – Responsible; A – Accountable; C – Consulted; I – Informed)

- Part 2: RACI Chart Analysis

  - Step 4: Analyze Your Chart and Identify Gaps

    - Gaps: Based on the above chart, every task has at least one “R” and also at last one “A”.

    - Overlaps: With respect of the Recommendation Engine, both the Lead Developer and the Data Scientist are responsible for working on recommendation engine since it requires the logic skillset of the developer but also AI model algorithms of data science.

    - Balance: The Project Manager is expected to have “A” for all tasks to oversee and ensure that the project will complete within a specified timeline. Moreover, the Lead Developer is also seen to be responsible “R” in most stages since the project is involved with development most of the time.

    - Consultation: There is no task overwhelming with “C”.

    - Information Flow: Stakeholders are generally informed across all tasks.

- Part 3: Integration into Project Documentation

  - Step 5: Using a RACI Chart in Confluence (or similar tool)

    - Insert the Table: Navigate to the top section and click “Insert” tab and select “Table”.

    - Define Dimensions: Based on this project, we would select a grid size of 7 columns (1 for numbering + 1 for tasks + 5 for project roles) and 7 rows (1 for the header + 6 for specific tasks or subtasks).

    - Structure the Layout: For the top row, give the team roles (Project Manager, UI/UX Designer, Lead Developer, Data Scientist, and QA Leader). For the second column, list all the actionable tasks/subtasks.

    - Populate Data: Fill the intersecting cells with R, A, C, I keywords.

    - Recommended Project Documents for Embedding:

      - Project Charter: The charter is the fundamental document which authorizes the project so incorporating RACI in this document ensures the accountability from the beginning of the project.

      - Project Kick-off Meeting Agenda: Since RACI explicitly defines the keywords (R,A,C,I), it provides a shared language for the team to discuss their roles during the meeting.