Name: Dara Sen

Class: AD400 (Project Management in Software Development)

Assignment: Project Kickoff Preparation

- Project Title: HabitTrack (hypothetical project)

- Date & Proposed Participants:

  - Date: April 21st, 2026

  - Participants: Project Manager, UX/UI Designer, Lead Developer, and Data Scientist.

- Introductions Context: Each participant will present their respective work: (a) UX/UI Designer will show the user interface; (b) Lead Developer will present both frontend and backend technologies; (c) and Data Scientist will explain about the logic about smart suggestions.

- Project Background & Purpose:

  - Overview / Elevator Pitch: It is seen that some habit tracker apps can only keep records but no suggestions were provided so the tracking system is not fully useful. However, HabitTrack will not only track useful information from users, but also provide crucial suggestions to improve their habits.

  - Goals & Objectives: As for the goals and objectives, we plan to launch the app (both iOS and Android) within 6 months. Further, we expect to have 200 users in the first 3 months of launch.

- Project Definition:

  - Scope (In/Out): This application will have user authentication for tracking each user’s information and providing customized recommendations. However, this application does not integrate with any smart home devices.

  - Deliverables: High-fidelity Figma prototypes, a functional mobile application, PostgreSQL database schema, and project report.

- The Team & Stakeholders:

  - Stakeholders: students and health consultants.

  - Core Team Roles & Responsibilities:

    - Project Manager: Manages the Jira board and facilitate the stakeholder communication.

    - Lead Developer: Manages the GitHub repo.

    - UX/UI Designer:  Manages design work on both wireframes, high-fidelity and mock-up.

- Plan & Timeline:

  - Timeline & Major Milestones (High-Level):

    - Month 1: UX/UI Design (Wireframe & High-Fidelity)

    - Month 2: Backend (PostgreSQL via Supabase)

    - Month 3: Frontend (React Native)

    - Month 4: Data Engine & Logic (Pandas)

    - Month 5: Debugging & Deployment (Expo)

  - Success Metrics: We expect to have 200 users in the first 3 months of launch.

- Ways of Working:

  - Collaboration & Communication Plan:

    - Work Management Tool: Jira

    - Document Sharing & Collaboration Tool: Google Workspace

    - Team Communication Tool: Slack, Zoom

  - Risk & Issue Management:

    - Initial Risks:

      - User Retention: User may lose interest after the first three weeks.

      - Data Accuracy: Human’s inputs is prone to error so the quality of analytics is also compromised.

      - Privacy: Since the app tracks health-related data, any data breach could lead to legal issues and loss of user trust.

    - Management Approach:

      - The issues about risks will be put on agenda in the weekly status meetings

      - The Project Manager will be responsible for reviewing the matter from time to time.

- Assumptions: There are assumptions that users have consistent smartphone access and they are able to push notifications.

- Immediate Next Steps:

  - Finalize the core habit list (water, exercise, reading) for MVP

  - Set up GitHub repo and invite team members

  - Draft the first wireframe in Figma

- Open Questions:

  - Does the app support offline functionality?

  - Will the app be free for the initial 200 users?

  - What is the oldest version of iOS and Android that our app will support at the time of launch?